# TRINETRA — Product Requirements Document

Oct 10, 2026 · @Ananya Negi

## Overview

TRINETRA v1.0 is a hackathon prototype that monitors one fictional open-border zone, fuses ground, vision and simulated aerial signals, and sends explained, prioritised alerts to the nearest Border Outpost (BOP) for a human to decide. It covers one zone, one BOP, one real sensor node and two to four simulated nodes.

| Item | Value |
| --- | --- |
| Product | TRINETRA — context-aware border early-warning system |
| Version in scope | v1.0 (hackathon MVP) |
| Status | Draft |
| Target event | NIT Delhi hackathon (date to confirm) |
| Build approach | Hybrid: real node + real models + simulated zone with replay fallback |
| Related | TRINETRA — Project Blueprint (problem, solution, tech stack, demo script) |

One-line problem: on an open border, movement is normal; thinly spread outposts need to know what is unusual, at night and in fog, without drowning in false alarms.

One-line product: sense the ground, see through thermal, confirm from the air, judge against what is normal for this zone and hour, and alert the nearest outpost only when several signals agree.

Conventions in this PRD: priority is P0 (must ship for the demo), P1 (should ship), P2 (nice to have). Requirement IDs (FR-x, NFR-x) are referenced by the acceptance tests.

## Goals, non-goals and success metrics

Goals (v1.0):

- Show one complete detection-to-response flow: sensor trigger → fusion → explained score → alert at nearest BOP → drone check → human decision → incident log.

- Prove context beats raw detection: routine crossings and animals are ignored while a night intrusion is flagged.

- Cut false alarms versus single-sensor alerting, and show the measured difference.

- Make every alert explainable: each score lists the factors that raised or lowered it.

- Keep humans in charge and individuals unprofiled.

Non-goals (explicitly out of scope for v1.0):

- Identifying who a person is: no face recognition, no nationality, ethnicity or religion inference.

- Any autonomous action (no automatic dispatch, no weapons, no barriers).

- Real drone flight control; real SSB systems, data or integration.

- Coverage beyond one fictional zone; production-grade hardware, enclosures or field trials.

- Claims of field accuracy.

Success metrics (measured on the scenario test set, reported as measured):

| Metric | Target for v1.0 | How measured |
| --- | --- | --- |
| Scenario outcome correctness | 4 of 4 demo scenarios give the expected result in 20 of 20 runs | Scripted run of each scenario 20 times |
| False alarms, fused vs single sensor | Fused alerts fewer than single-sensor alerts on the same set | Count both on the 4-scenario set + 50 random synthetic events |
| Trigger-to-alert latency | Under 3 s on local network | Timestamp at node publish vs alert shown on dashboard |
| Explained alerts | 100% of alerts list at least one reason | Automated check on the alert table |
| YOLO detection quality | Report mAP@0.5 on held-out thermal images (no fixed target) | Ultralytics validation run |
| Vibration classifier | Report accuracy + confusion matrix on own recordings (no fixed target) | 80/20 split |
| Demo reliability | Replay fallback switches in under 5 s | Rehearsal with Wi-Fi turned off |

## Users and personas

Three operational roles and one demo role use v1.0; the personas are illustrative, not real people.

| Persona | Role | Needs | Pain today | Uses in TRINETRA |
| --- | --- | --- | --- | --- |
| Control-room operator (e.g. "Head Constable on night shift") | Watches the zone from the BOP; first to act on an alert | Few, trustworthy alerts with the reason and a picture | Staring at feeds for hours; single sensors cry wolf | Dashboard, alert card, drone check, confirm/dismiss |
| Field / QRT member | Moves to the location when sent | Exact location, direction of movement, what to expect | Vague radio messages, no picture | Mobile (PWA) alert view |
| Post / company commander | Oversees several BOPs and zones | Patterns over time, who decided what, workload | No structured history per stretch | Heatmap, incident timeline, audit log, thresholds |
| Demo admin (team member) | Runs scenarios during the demo | One-click, repeatable scenarios and a safe fallback | — | Scenario panel, replay switch, reset |

## User stories

| ID | As a… | I want to… | So that… | Priority |
| --- | --- | --- | --- | --- |
| US-1 | Operator | see every node, the BOP and the crossing point on a live map | I know the state of my zone at a glance | P0 |
| US-2 | Operator | get an alert only when several signals agree something is unusual | I trust alerts and don't ignore them | P0 |
| US-3 | Operator | see why an alert was raised (reasons, score, snapshot, direction) | I can judge it in seconds | P0 |
| US-4 | Operator | confirm, dismiss, escalate or ask for more info, with a note | my decision is recorded | P0 |
| US-5 | Operator | send a drone to the alert location with one click | I can verify before sending people | P1 |
| US-6 | Operator | not be alerted for villagers at the market crossing in daytime or for animals | my attention goes where it matters | P0 |
| US-7 | Operator | be told when a node goes offline | blind spots don't go unnoticed | P1 |
| US-8 | QRT member | receive the alert on my phone with location and snapshot | I know where to go and what to expect | P1 |
| US-9 | Commander | see a heatmap and timeline of incidents per zone | I can spot repeated probing of a stretch | P1 |
| US-10 | Commander | see an audit trail of every alert and decision | the system is accountable | P0 |
| US-11 | Commander | adjust scoring weights and alert thresholds | the system fits each zone | P1 |
| US-12 | Operator | have dismissed false alarms lower the weight of similar future events | the system learns my zone | P1 |
| US-13 | Demo admin | run any scenario with one click and switch to replay if hardware fails | the demo never breaks | P0 |

## Functional requirements

Each requirement has one testable acceptance criterion. P0 items together form the demo; nothing P1 starts until all P0 items pass.

A. Sensing

| ID | Requirement | Acceptance criterion | Priority |
| --- | --- | --- | --- |
| FR-1 | The real ground node (ESP32 + vibration sensor + PIR) publishes events to MQTT in the shared event schema | Stamping near the node produces a vibration event and walking past produces a pir event on the broker within 1 s | P0 |
| FR-2 | The node sends a heartbeat every 10 s with battery and signal fields | Unplugging the node marks it offline on the dashboard within 30 s | P1 |
| FR-3 | The vibration classifier labels each 2 s window as footstep, vehicle, animal or noise with a confidence | Labels appear on events; accuracy and confusion matrix are reported from the test split | P0 |
| FR-4 | A vision event is produced when a ground trigger fires: YOLO runs on the camera / thermal clip linked to that node | Ground trigger → detection event with class, count, confidence and snapshot within 2 s | P0 |
| FR-5 | YOLO detects person, vehicle, two-wheeler, animal and boat classes | Class shown on the alert card matches the clip used in each scenario | P0 |
| FR-6 | The scenario engine publishes simulated events for virtual nodes with source = sim | Each of the 4 scenarios publishes the same event sequence every run | P0 |

B. Intelligence

| ID | Requirement | Acceptance criterion | Priority |
| --- | --- | --- | --- |
| FR-7 | Fusion groups events from the same zone within a 10 s window and ~300 m into one incident | Vibration + PIR + vision events from one scenario produce exactly one incident | P0 |
| FR-8 | An incident backed by one sensor type only is capped below the high-priority band | A lone vibration event never produces a high-priority alert | P0 |
| FR-9 | The context engine applies time-of-day baseline, known crossing routes, restricted geofences, group size and direction | Each factor appears as a reason when it applies | P0 |
| FR-10 | The rule engine outputs a 0–100 score, a band (log / review / high) and the list of contributing factors with their weights | Score equals the sum of listed factor weights, clamped to 0–100 | P0 |
| FR-11 | Scoring weights and band thresholds are configurable without code changes | Changing a weight in settings changes the next score | P1 |
| FR-12 | An Isolation Forest score is computed from the synthetic baseline and shown beside the rule score | Both scores appear on the alert card | P2 |
| FR-13 | Dismissed alerts reduce the weight of similar future events (same node, hour band, class) | Re-running a dismissed scenario yields a lower score | P1 |
| FR-14 | Loitering (>5 min in one geofence) and repeated probing (3+ incidents on one stretch in 7 days) are flagged | Simulated tracks trigger the factor | P2 |

C. Alerting and response

| ID | Requirement | Acceptance criterion | Priority |
| --- | --- | --- | --- |
| FR-15 | Incidents scoring 40+ create an alert routed to the nearest BOP by distance | Alert shows the correct BOP and distance in km | P0 |
| FR-16 | Alerts are pushed live to the dashboard over WebSocket with a sound cue for high priority | Alert appears without page refresh | P0 |
| FR-17 | The alert card shows score, band, reasons, snapshot, location, direction, sensor timeline and data source labels | All fields present for the intrusion scenario | P0 |
| FR-18 | The operator can confirm, dismiss, escalate or mark need-more-info, with a mandatory note on dismiss and escalate | State changes and the note is stored | P0 |
| FR-19 | One-click drone dispatch animates a drone to the alert geofence and plays the recorded aerial clip, labelled simulated | Drone reaches the point and clip plays within 10 s | P1 |
| FR-20 | Alerts are delivered to a mobile PWA view for the BOP | Phone shows the alert within 3 s of the dashboard | P1 |

D. Records and analytics

| ID | Requirement | Acceptance criterion | Priority |
| --- | --- | --- | --- |
| FR-21 | Every event, incident, alert and operator action is written to an append-only audit log with user and timestamp | Audit view lists the full history of the intrusion alert | P0 |
| FR-22 | Incident timeline per zone, filterable by date, band and outcome | Filters change the list correctly | P1 |
| FR-23 | Activity heatmap per zone over a selected time range | Heatmap reflects the synthetic 30-day history | P1 |
| FR-24 | Dashboard summary: events today, alerts by band, pending vs reviewed, node health | Counts match the database | P1 |

E. Demo, access and safeguards

| ID | Requirement | Acceptance criterion | Priority |
| --- | --- | --- | --- |
| FR-25 | Scenario panel runs: routine crossing, animal trigger, night intrusion, node offline | Each runs with one click and gives the expected outcome | P0 |
| FR-26 | A replay switch replaces live inputs with pre-recorded event streams, labelled replay | Switching mid-demo takes under 5 s and the flow continues | P0 |
| FR-27 | A persistent banner states which inputs are real, simulated or replayed | Banner visible on every screen | P0 |
| FR-28 | Reset clears demo incidents and restores the baseline | Reset returns counts to the starting state | P0 |
| FR-29 | Role-based login: operator, commander, admin | Operator cannot change weights; commander can | P2 |
| FR-30 | Snapshots are stored only for alerts and auto-deleted after a configurable retention period | Non-alert events hold no image; retention setting works | P1 |
| FR-31 | No face recognition or identity attributes anywhere in the pipeline | Code review: no such models or fields exist | P0 |
| FR-32 | Alert summary available in Hindi | Toggle shows Hindi reasons text | P2 |

## Alert lifecycle

Alert lifecycle · from sensor event to closed incident

Incidents under 40 are only logged; 40–69 become review alerts and 70+ high-priority alerts. An alert stays open until the operator confirms, escalates or dismisses it; "need more info" sends it back to review, and a dismissal feeds back into scoring.

## Screens and UI requirements

The UI is a dark command-centre web app (React + Leaflet) plus a phone view. Six screens cover v1.0.

| Screen | Main contents | Key interactions | Requirements | Priority |
| --- | --- | --- | --- | --- |
| 1. Live zone map (home) | Map of Zone 1: nodes (green/amber/red/grey for health), BOP, market crossing, restricted geofences, live alert pins; right-side alert queue sorted by score; simulation banner | Click node → recent events; click alert → alert card | FR-15, 16, 24, 27 | P0 |
| 2. Alert card (side panel) | Score + band, reasons with weights, snapshot, class + count, direction arrow, sensor timeline (last 60 s), BOP + distance, source labels | Confirm / dismiss / escalate / need info + note; Send drone | FR-17, 18, 19 | P0 |
| 3. Drone check | Drone icon flying to geofence on the map; recorded aerial thermal clip; "SIMULATED" tag | Close, return to alert | FR-19 | P1 |
| 4. Incidents & audit | Timeline list with filters; heatmap toggle; full audit trail per alert | Filter, open incident, export CSV | FR-21, 22, 23 | P0 (audit), P1 (rest) |
| 5. Settings | Scoring weights, band thresholds, fusion window, retention period | Edit and save; reset to defaults | FR-11, 30 | P1 |
| 6. Scenario panel (admin) | Four scenario buttons, live/replay switch, reset | One-click run, toggle, reset | FR-25, 26, 28 | P0 |
| Phone view (PWA) | Alert list; alert detail with snapshot, map pin, reasons | Acknowledge; open in maps | FR-20 | P1 |

UI rules:

- Colour carries one meaning only: band (grey log, amber review, red high) and node health. Never colour people or groups.

- Every number on an alert has its reason next to it; no bare "87% threat".

- Simulated, replayed and real data are always labelled.

- High-priority alerts play a sound and pin to the top until acted on.

- Works on a 1366×768 laptop screen and a phone in portrait.

## Data model, MQTT topics and API

One event schema serves real, simulated and replayed inputs; the source field is the only difference.

Core tables (PostgreSQL + PostGIS):

| Table | Key fields |
| --- | --- |
| zones | id, name, polygon (geometry), baseline_profile (JSON of expected activity by hour) |
| nodes | id, zone_id, type (real/sim), location (point), status, battery, last_heartbeat |
| bops | id, name, location (point), contact |
| geofences | id, zone_id, kind (crossing_route / restricted / riverbed / forest_track), polygon |
| events | id, node_id, zone_id, type (vibration/pir/vision/heartbeat), label, confidence, count, direction, ts, location, source, snapshot_url |
| incidents | id, zone_id, event_ids[], start_ts, end_ts, sensor_types[], rule_score, ml_score, band, reasons (JSON) |
| alerts | id, incident_id, bop_id, distance_km, status, created_ts, acted_ts |
| actions | id, alert_id, user_id, action (confirm/dismiss/escalate/need_info/drone), note, ts |
| audit_log | id, entity, entity_id, actor, change (JSON), ts — append-only |
| settings | weights (JSON), thresholds, fusion_window_s, retention_days |

MQTT topics:

trinetra/{zone}/{node}/vibration    # classified 2 s window
trinetra/{zone}/{node}/pir          # motion on/off
trinetra/{zone}/{node}/vision       # YOLO result + snapshot ref
trinetra/{zone}/{node}/heartbeat    # every 10 s
trinetra/control/scenario           # scenario start / replay switch

Event payload:

{"event_id": "e-1042", "node_id": "Z1-N2", "zone_id": "Z1", "type": "vibration", "label": "footstep", "confidence": 0.87, "ts": "2026-10-12T02:40:11+05:30", "lat": 26.85, "lon": 84.23, "source": "real"}

REST + WebSocket API (FastAPI):

| Method | Endpoint | Purpose |
| --- | --- | --- |
| GET | /zones/{id} | Zone, nodes, BOPs, geofences for the map |
| GET | /alerts?status=&band= | Alert queue |
| GET | /alerts/{id} | Full alert card: incident, events, reasons, snapshot |
| POST | /alerts/{id}/actions | Confirm / dismiss / escalate / need_info with note |
| POST | /alerts/{id}/drone | Start simulated drone check |
| GET | /incidents?zone=&from=&to= | Timeline and heatmap data |
| GET | /audit?entity=&id= | Audit trail |
| GET / PUT | /settings | Weights, thresholds, retention |
| POST | /scenarios/{name}/run | Run a demo scenario |
| POST | /scenarios/mode | Switch live / replay |
| POST | /demo/reset | Reset demo state |
| WS | /ws/alerts | Live alerts and node status |

## Non-functional requirements

| ID | Area | Requirement | Priority |
| --- | --- | --- | --- |
| NFR-1 | Latency | Trigger-to-dashboard alert under 3 s on local network; phone under 3 s after dashboard | P0 |
| NFR-2 | Reliability | Each demo scenario gives the expected outcome 20 of 20 runs; replay fallback in under 5 s | P0 |
| NFR-3 | Portability | Whole stack starts with one docker compose up on a team laptop, no internet needed after setup (cached map tiles) | P0 |
| NFR-4 | Explainability | Every alert lists its contributing factors; score = sum of listed weights | P0 |
| NFR-5 | Privacy | No face recognition, no identity or nationality attributes; snapshots only for alerts; retention limit | P0 |
| NFR-6 | Human control | No action leaves the system without an operator click | P0 |
| NFR-7 | Security | TLS on MQTT and API where feasible; JWT auth; append-only audit log | P1 |
| NFR-8 | Honesty | Real / sim / replay labels on all data; only measured metrics in UI and slides | P0 |
| NFR-9 | Edge readiness | Node firmware uses deep sleep between triggers; camera inference only on trigger | P1 |
| NFR-10 | Low bandwidth | Node payloads under 256 bytes; snapshots compressed to under 100 KB | P1 |
| NFR-11 | Usability | An unfamiliar user can open and act on an alert in under 30 s | P1 |
| NFR-12 | Responsiveness | Dashboard usable at 1366×768; PWA usable on a phone in portrait | P1 |

## Release plan and acceptance tests

Ship in three milestones; each has an exit gate that must pass before the next starts. Dates are fixed once the hackathon date is confirmed.

- M1 — Thin slice (P0 software). Simulated events flow end to end: scenario engine → MQTT → fusion → score → alert card → action → audit. Gate: AT-1 to AT-4 pass on simulated data.

- M2 — Real parts (P0 hardware + models). Real node, trained vibration classifier, thermal-tuned YOLO plugged into the same flow; replay recordings made. Gate: AT-1 to AT-7 pass with the real node.

- M3 — Demo-ready (P1 items + polish). Drone check, PWA, heatmap, settings, feedback loop, metrics slide. Gate: all acceptance tests pass; full 4-minute rehearsal three times in a row without a failure.

Acceptance tests:

| ID | Scenario | Steps | Expected result | Covers |
| --- | --- | --- | --- | --- |
| AT-1 | Routine crossing | Run "market crossing, 10 AM" | Events logged; score in log band; no alert | FR-6, 9, 10 |
| AT-2 | Animal trigger | Run "animal" (or tap node + cow clip) | Vision says animal; score below 40; no alert | FR-3, 4, 8 |
| AT-3 | Night intrusion | Run "2:40 AM forest track" | One incident; high band; reasons include night, off-route, sensors agree; alert at nearest BOP | FR-7, 9, 10, 15, 17 |
| AT-4 | Operator decision | Confirm AT-3 alert with a note | Status confirmed; audit shows the full chain | FR-18, 21 |
| AT-5 | Single sensor cap | Publish one vibration event only | Never reaches high band | FR-8 |
| AT-6 | Node offline | Unplug real node | Node turns grey; offline alert within 30 s | FR-2 |
| AT-7 | Replay fallback | Turn Wi-Fi off mid-AT-3, switch to replay | Flow continues; banner shows replay | FR-26, 27 |
| AT-8 | Drone check | Click Send drone on AT-3 | Drone reaches geofence; clip plays; labelled simulated | FR-19 |
| AT-9 | Phone alert | Run AT-3 with phone open | Alert on phone within 3 s | FR-20, NFR-1 |
| AT-10 | Feedback | Dismiss a review-band alert, re-run the same scenario | Lower score on re-run | FR-13 |
| AT-11 | Reset | Click reset | Counts return to starting state | FR-28 |

## Assumptions, dependencies, risks and open questions

Assumptions: team of four (hardware, ML, backend, frontend + pitch); one team laptop runs the full stack; demo venue has power for the node and a laptop; judges accept public datasets and a fictional zone when clearly labelled.

Dependencies:

- Hardware: ESP32, ADXL345 or piezo disc (not SW-420), HC-SR501 PIR, USB power bank; optional SX1276 LoRa pair.

- Data: Teledyne FLIR ADAS, KAIST / LLVIP, HIT-UAV (licences to check); the team's own vibration recordings.

- Software: Ultralytics YOLO, scikit-learn, librosa, FastAPI, Mosquitto, PostgreSQL + PostGIS, React, Leaflet, Docker.

Risks:

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Real node or Wi-Fi fails during demo | Demo breaks | Replay mode (FR-26), rehearsed switch |
| Vibration classifier weak on few samples | Wrong labels | Record more samples; fall back to RMS threshold + fusion cap |
| YOLO weak on thermal | Missed detections | Fine-tune on FLIR; pick demo clips from the test set it handles |
| Scope creep into P2 items | P0 unfinished | Gate rule: no P1 work until all P0 tests pass |
| Seen as profiling | Ethics questions | FR-31, NFR-5, explicit safeguards slide |
| Over-claiming | Credibility loss | NFR-8: only measured numbers |

Open questions:

- ☐ Hackathon date and duration — sets milestone dates.

- ☐ Final team size and who owns which area.

- ☐ Is a thermal camera available, or do we use a webcam + public thermal clips?

- ☐ LoRa modules available, or Wi-Fi only?

- ☐ Does the venue allow a physical device on the judging table?

- ☐ Fictional zone name and map location to use.